| Project No.: | 01-26-020 (26766) | RFI No.: | RFI-126020-011 |
| --- | --- | --- | --- |
| Date: | August 25, 2026 | Discipline: | Mechanical |
| Project Name: | 26766 – BA2107 TLE End-of-Life Replacement |  |  |

| Subject: | TLE Channel Cover Lifting Lugs |
| --- | --- |
| Specifications/Documents/Drawings Referenced or Impacted: |  |
| 26766 - CWP-G02 Rev 0.1 - 2021489 – IFC, Scope of Work Section 6.1.9 Lifting Lug Drawing EA2102D-049 Rev 0.2, “EA-2102D New Lifting Lug Installation” (Work Package, page 92) |  |

| Question or Description of Issue: |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Section 6.1.9 of the Construction Work Package directs the contractor to use the existing channel cover lifting lugs to remove TLEs EA-2107A, B and C. Specifically, it states: “Use the existing lifting lug on the top of each TLE’s channel cover to lift existing TLEs tag # EA-2107A, B & C from heater BA-2107. Refer to drawing number EA2102D-049. The cover lifting lugs have a combined vertical lifting capacity of 43,042 lbs. These cover lifting lugs were installed on EA-2107A & B in 2022. One of these covers can be used to replace the cover on EA-2107C after EA-2107A&B have been removed.” Drawing EA2102D-049 Rev. 0.2 indicates that the revised lifting lug arrangement was implemented on the EA-2107B channel in 2022; however, the lifting lug configuration shown on the drawing does not appear to be present in the field. The drawing notes: “This change is implemented in April 2022, when EA-2102D channel is installed on EA-2107B TLE tube section. These lifting lugs have been designed for this configuration only. Any future change must be re-evaluated by engineering.” |  |  |  |  |  |  |  |  |
| Originator’s Recommended Solution: |  |  |  |  |  |  |  |  |
| Please perform a field review to document the existing lifting lug configurations and provide direction on the appropriate lifting points and removal method for the existing TLEs. |  |  |  |  |  |  |  |  |
| Urgency: | Medium (3 days) |  |  |  |  |  |  |  |
| Originator: |  |  |  |  |  |  |  |  |
|  | Nitin Joshi |  |  |  | PC |  | August 25, 2026 |  |
|  | Name |  | Signature |  | Title |  | Date |  |

| Response: |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Respondent: |  |  |  |  |  |  |  |  |
|  | Name |  | Signature |  | Title |  | Date |  |